ANNUAL REPORT NARRATIVES FOR FINANCIAL YEAR 2022/23

- Introduction

Mityana District has two counties ie Busujju and Mityana. A portion of the District lies in the dry belt where the water potential is low and therefore difficult to supply with safe water. Currently, Boreholes, Shallow wells and protected springs are the most popular technologies used to avail safe water in all the parts of the district. Also piped water schemes are used to supply water in Rural Growth Centers (RGCs) say Busunju in Busunju Town Council, Zigoti in Zigoti Town Council, Ssekanyonyi in Ssekanyonyi Town Council, Kiryokya in Kalangalo Sub-county, Bukooba Parish in Ssekanyonyi Sub-county and Kikandwa Parish in Kikandwa Sub-county the two are funded by KOICA under ESMV II project and they are complete, Bbanda in Bbanda Town Council, Kyamusisi Mini piped water system funded by Team-Up project thru Whave Solutions and the main one in Mityana Municipality which covers all boundaries of the municipality and some areas where pressures can allow like Kigalama- Namutidde- Kiyoganyi, Miseebe-Busundo other systems which are under construction are Kitongo in Butayunja s/county and Namungo-Mpirigwa in Namungo Sub-county.

2.0 About the Department (Staffing)

Under the department am one staff who is substantive, after the death of the Borehole Maintenance Technician they have replaced him, 3 secondments from other departments who are not giving me the time required for the activities in the department due to the load in the their mainstream departments.

1 DHI (ADWO-Sanitation) coordinates Transitional development sanitation grant (That’s Mono Dennis)

2 Community Development Officers from Community Development Department one per county

I have requested for times to recruit at least 2 persons to be added to the department that’s Assistant Water officer general and ADWO-Mobilization but the feedback has always been that they have no wage

3.0   IPFs for Financial Year 2022-23

Non-wage recurrent – 71,432,430/=

Development - 547, 196,314/=

Transitional Sanitation Development Grant – 14,814,815/=

4.0 Safe Water Coverage per Sub-county

| S/No | Sub-county | % Coverage |
| --- | --- | --- |
| 1 | Kikandwa | 93 |
| 2 | Kalangalo | 68 |
| 3 | Bulera | 71 |
| 4 | Ssekanyonyi | 86 |
| 5 | Namungo | 88 |
| 6 | Bbanda | 79 |
| 7 | Maanyi | 96 |
| 8 | Kakindu | 95 |
| 9 | Malangala | 80 |
| 10 | Butayunja | 96 |
|  | RGCs with Mini Piped Water Systems |  |
| 1 | Kyamusisi in Kalangalo | 70 (under ASP for O&M – Whave Solutions) |
| 2 | Kikandwa in Kikandwa | 90 (Communal management |
| 3 | Bukooba in Ssekanyonyi | 86 (Communal management) |
| 4 | Kiryokya in Kalangalo | 75 (Under Umbrella Authority) |
|  | Town Councils | Customer Base ( Under Umbrella Authority) |
| 1 | Busunju | 424no |
| 2 | Zigoti | 478no |
| 3 | Ssekanyonyi | 482no |
| 4 | Bbanda | 132no |
|  | Municipality |  |
|  | Mityana | Under NWSC management |

5.0 Projects done in a Financial Year

| S/No | Project Details | Sub-county | Status |
| --- | --- | --- | --- |
| 1 | Drilling of 3 handpumps | Kajoji in Maanyi Vvunamba and Njagalamwenge in Ssekanyonyi | Completed |
| 2 | Phase II Construction of Namungo-Mpirigwa Piped water system 7.3km extended and 8PSPs were constructed | Namungo | Completed |
| 3 | Phase I construction of Kitongo Mini Solar piped Water System Developed the source Raised the tank Transmitted Distributed and 3PSPs were constructed and connected | Butayunja | Completed |
| 4 | Construction of a Lined Pit Latrine at Lubajja Landing site 3 stance with a Urinal | Maanyi | Completed |

SSONKO JAMES

District Water Officer